VNAP-Secure: Repository and Documentation Reorganization Plan

Proposal for review · draft 0.3 · 2026-10-08 · scope: the vnap-secure repository (not vanetza-nap or C-ITS-PKI)

# 1. Summary

The repository and its README grew phase by phase. Each phase added a section or a script and rarely removed the one it replaced. The result is a 1,203-line README that serves four audiences at once (first-time users, operators of the service, developers of the patch set, and readers of the privacy results). It documents three superseded ways to run a simulation next to the current one, and carries version-by-version notes (image tags r2-p10 to r2-p19) inside the functional descriptions. Fifteen helper scripts sit at the top level, several with hard-coded paths and a hard-coded VM address.

This plan proposes:

a short README (target about 300 lines) limited to what the project is, installation, build and operation, with a documentation index;

a `docs/` tree that holds the in-depth material: functional descriptions, reference (scenario format, configuration, control channels, API), operations runbooks, and patch documentation with one document per patch group;

a `CHANGELOG.md` that takes over the history, the image-tag notes and the phase wording, so the documentation describes only current behaviour;

removal of superseded harnesses (docker-compose, run-r2-sim.sh and their helper scripts), duplicate scripts and expired certificates;

a clearer directory layout (scripts/, patches/, certs/, sim/, service/, results/). The renames are the last and optional step, because several components depend on the current paths;

C-ITS-PKI as a git submodule (external/C-ITS-PKI), pinned to a tested commit, instead of a separate checkout that must sit next to this repository; vanetza-nap stays outside, with its upstream base fetched by the build (Section 8).

The work is split into nine steps, each one commit that can be verified on its own (Section 10). Section 12 lists the decisions needed before starting.

# 2. Current state

## 2.1 Repository layout

| Path | Content | Observation |
| --- | --- | --- |
| README.md | all documentation (1,203 lines, 26 sections) | mixed audiences; see 2.2 |
| 15 top-level scripts | docker-build.sh, src-diffs.sh, certify-shell.sh, gen-certify.sh, convert-sign-key.sh, 0-vmware-mount-dir.sh, 1-extend-docker-fs.sh, exec-to-vm.sh, run-build.sh, sync-vnap-dist.sh, start-vnap.sh, stop-vnap.sh | build, VM, certificate and legacy-harness helpers mixed together; hard-coded /home/demo/COIMBRA, ~/vanetza-nap and VM_IP=172.16.93.134 |
| docker-compose.yml, docker.env | two-station compose harness | superseded by vnapctl |
| vnap-patches/, vnap-origs/ | modified and upstream copies of 51 vanetza-nap files (/ encoded as __) | build input; the only patch documentation is one table in the README |
| vnap-certs/ | certify (v2) and C-ITS-PKI (v3) sets, including private keys | test-only keys are not marked as such; the original certify AT expired 2026-06-07, the *_20260924 ATs expire 2026-11-23; vnap-certs/gen-certify.sh duplicates the top-level one |
| vnap-docker/ | vnapctl + vnapsim/, scenarios and templates, helper images (pki/, mobility/, eavesdropper/, pseudo-ctl/, msgcheck/), the API service (api/), and legacy scripts (run-r2-sim.sh, end-r2-sim.sh, check-r2-cams.sh, rsu-log.sh, obu-log.sh) | the name no longer describes the content; the service is nested inside the simulation harness |
| vnap-docker/scenarios/README.md | scenario format reference (113 lines) | good content; belongs with the reference docs |
| TestSummaries/ | six result documents (.docx) and an index | fine as is; may be renamed results/ |
| Specs/ | PRD and privacy paper | keep |
| untracked in vnap-docker/ | a uv init scaffold (pyproject.toml, uv.lock, src/, empty README.md) | to be adopted (packaging) or removed; see decision D5 |

## 2.2 README.md

Sections, their length and what happens to them under this plan (Appendix A gives the full map):

| Section | Lines | Audience | Issue |
| --- | --- | --- | --- |
| Contents | 22 | all | lists retired items (compose), misses api/, vnapsim/, templates, TestSummaries/, Specs/ |
| Getting started | 126 | new user | too long for a quick start; uses vnap:r2-p10 in an example; points to older harnesses |
| Development setup | 29 | developer | VMware/macOS specifics: belongs in installation docs |
| Build | 12 | developer | keep in README, extend with helper images and tests |
| Run the simulation: options 1–3 | 152 | user | three ways to run; only vnapctl is current |
| Container environment | 28 | reference | environment variable table: reference doc |
| Simulation service (API), Web UI, Hardening (phase 9) | 140 | operator / user | deployment, UI guide and security mixed; phase wording |
| Monitor messages, vnapctl (prototype), MQTT, tcpdump, control channel | 165 | operator | vnapctl is no longer a prototype and is the main CLI, yet documented under monitoring |
| Pseudonym change events | 130 | design / research | in-depth; includes image-tag history |
| Certificate refill (per-run PKI) | 121 | design / research | in-depth; includes test results of vnap:r2-p18-test |
| Vehicle movement | 74 | design | in-depth |
| Eavesdropper (tracking attacker) | 92 | research | in-depth; examples tied to r2-p16/p17 |
| Certificates | 18 | operator | expiry notes, duplicate script |
| Patch set | 30 | developer | one 22-row table with very long cells; no per-patch documentation |
| Validation and troubleshooting | 30 | operator | keep, as a runbook |
| History | 17 | maintainer | pre-2026-09 patch set, an archive file in the VM: changelog material |

## 2.3 Obsolete and version-specific content

| Where | Content | Action |
| --- | --- | --- |
| README options 1 and 2; docker-compose.yml, docker.env, start-vnap.sh, stop-vnap.sh, vnap-docker/run-r2-sim.sh, end-r2-sim.sh, check-r2-cams.sh, rsu-log.sh, obu-log.sh | harnesses superseded by vnapctl (every run-r2-sim.sh scenario exists as a scenario file) | remove (or legacy/, decision D1); remove mentions in vnapsim/cli.py docstring and the managed_by fallback in vnapsim/status.py |
| README “vnapctl (prototype)” | heading and wording from before phase 6 | becomes docs/operations/vnapctl.md |
| README Getting started | --set image=vnap:r2-p10 | use vnap:latest or the current tag variable |
| README functional sections | “vnap:r2-p16 / r2-p17 and later / r2-p18-test” notes | move to CHANGELOG.md; describe current behaviour only |
| README headings | “Hardening (phase 9)”, “phases 7 to 9” | name features, not PRD phases; phase mapping in CHANGELOG.md |
| README History | pre-2026-09 patch set, archive tarball in the VM | CHANGELOG.md (“Before 2026-09”) |
| vnap-certs/certify/ticket_vnap.* | AT expired 2026-06-07; used only by the certify scenario of run-r2-sim.sh | remove with that harness, or regenerate |
| vnap-certs/certify/*_20260924 | ATs valid until 2026-11-23 | document expiry in certs/README.md; add a regeneration recipe |
| vnap-certs/gen-certify.sh | older variant without AID 141 | remove (top-level script is the reference) |
| vnap-docker/r2-entrypoint.sh comment | “existing vnap-certs are all v2” | fix (C-ITS-PKI set is v3); rename to stock-entrypoint.sh |
| TestSummaries/README.md | “CAM timing leak” caveat for results up to r2-p16 | keep: it qualifies historical results |
| scripts | hard-coded /home/demo/COIMBRA/..., ~/vanetza-nap, VM_IP | parameterize (VNAP_SECURE_DIR, VANETZA_NAP_DIR, VM_IP) with defaults |

## 2.4 Path dependencies that constrain moves

| Dependency | Where | Consequence of a move |
| --- | --- | --- |
| HERE = parent of vnapsim/; SCENARIO_DIR = HERE/scenarios | vnapsim/common.py | scenarios must stay beside vnapsim/ (or the constant changes) |
| CITS_PKI_DIR = HERE/../../C-ITS-PKI (overridable by env); same default in pki/build.sh | vnapsim/common.py, vnap-docker/pki/build.sh | moving vnap-docker/ one level deeper breaks the default; the submodule (Section 8) replaces it with a path inside the repository |
| TARGET_DIR=/home/demo/COIMBRA/vnap-secure/vnap-certs/c-its-pki | C-ITS-PKI gen-vnap-certs.sh | renaming vnap-certs/ needs a change in the other repository; parameterize it |
| default certs_dir = HERE/../vnap-certs | vnapsim/scenario.py | renaming vnap-certs/ needs this default changed (the container path /vnap-certs stays) |
| helper image build contexts (pki/, mobility/, eavesdropper/, pseudo-ctl/) under HERE | vnapsim/lifecycle.py | moving them to images/ changes the context paths and the content digests (images are rebuilt once) |
| r2-entrypoint.sh mounted for stock images | vnapsim/lifecycle.py | rename together with the code |
| VNAP_DOCKER = parent of api/ | api/vnapapi/config.py | moving the service out of vnap-docker/ needs an explicit [paths] vnapsim setting |
| WorkingDirectory, ExecStart | api/deploy/*.service | deployed units on the VM must be updated in the same change |
| BUILD_DIR, copy of vnap-patches//vnap-origs/ | docker-build.sh, src-diffs.sh | update with the patch directory rename |
| mount of vnap-certs/ from /mnt/hgfs | snap Docker limits (README Development setup) | keep bind-mount sources readable by snap Docker |

# 3. Goals and principles

README = entry point. What the project is, prerequisites, installation, build, how to run a simulation and the service, where to find everything else. A new user reaches a running secured simulation from the README alone.

One supported way per task. vnapctl for simulations from the shell, the service for multi-user use; retired harnesses are removed, not documented as options.

Current behaviour only in the documentation. Version history, image tags and PRD phase numbers go to CHANGELOG.md; measured results stay in results/ (today TestSummaries/).

Separate documents by purpose: installation and build; operations (runbooks); reference (formats, options, endpoints); functional descriptions (how a mechanism works and why); patch documentation (what changed in vanetza-nap and why).

Patches documented per change, each with motivation, behaviour, options, logs, tests and upstream status.

Every move is a `git mv` (history stays reachable with git log --follow), and every step leaves the tests and a smoke run green.

Links are checked: a small script verifies relative links and anchors in all Markdown files.

# 4. Proposed directory structure

vnap-secure/ ├── README.md overview, install, build, operate, documentation index ├── CHANGELOG.md image tags, features by date, PRD phase map, history before 2026-09 ├── Makefile make image ¦ helpers ¦ test ¦ diffs ¦ docs-check ├── docs/ │ ├── installation.md VM (VMware/macOS), prerequisites, disk, snap Docker, git on /mnt/hgfs │ ├── build.md station image, helper images (content-addressed tags), msgcheck, TSan build │ ├── architecture.md components, networks, data flow, trust boundaries (diagram) │ ├── certificates.md certify and C-ITS-PKI sets, validity, regeneration, key formats │ ├── operations/ │ │ ├── vnapctl.md up/down/status/events/check/validate, instances, overrides │ │ ├── service-deployment.md accounts, systemd, Caddy/TLS, config.toml, quotas, upgrades │ │ ├── web-ui.md user guide for the browser UI │ │ ├── backup-restore.md backups, timer, restore runbook, TOTP key custody │ │ ├── monitoring.md MQTT application messages, tcpdump, logs, events │ │ └── troubleshooting.md startup chain checks, msgcheck, known limitations │ ├── reference/ │ │ ├── scenario-format.md (from vnap-docker/scenarios/README.md) + user policy │ │ ├── configuration.md config.toml, policy.toml │ │ ├── container-environment.md entrypoint variables │ │ ├── control-channels.md pseudonym, position and PKI topics and payloads │ │ └── api.md endpoint overview (OpenAPI at /api/docs is authoritative) │ ├── functional/ │ │ ├── security-and-chain-verification.md │ │ ├── pseudonym-change.md ID change service, silent periods, CAM rephase │ │ ├── certificate-refill.md per-run PKI, butterfly expansion, station key derivation │ │ ├── vehicle-movement.md routes, random-turn crossings, mix zones, origin │ │ └── eavesdropper-and-scoring.md linking techniques, ground truth, purity, followed chains │ └── patches/ │ ├── README.md index: patch, files, reason, upstream status, base commit │ ├── build-and-container.md │ ├── certificate-verification.md │ ├── thread-safety.md │ ├── pseudonym-and-id-change.md │ ├── certificate-refill.md │ └── mobility-and-cam.md ├── patches/vanetza-nap/ │ ├── BASE release2-main commit the patches apply to (241438fd) │ ├── modified/ was vnap-patches/ │ ├── upstream/ was vnap-origs/ │ └── diffs/ generated unified diffs for review (make diffs) ├── certs/ was vnap-certs/; README.md: test-only keys, validity, regeneration │ ├── certify/ │ └── c-its-pki/ ├── sim/ was vnap-docker/ (without the service) │ ├── vnapctl, vnapsim/, policy.toml, tests/ │ ├── scenarios/ (+ templates/) │ ├── stock-entrypoint.sh was r2-entrypoint.sh │ └── images/ pki/, mobility/, eavesdropper/, pseudo-ctl/, msgcheck/ ├── service/ was vnap-docker/api/ │ ├── vnapapi/, ui/, tests/, deploy/ │ └── config.toml, run.sh, backup.sh, requirements.txt ├── scripts/ │ ├── build/ docker-build.sh, src-diffs.sh │ ├── vm/ mount-shared-folder.sh, extend-docker-fs.sh, exec-to-vm.sh, │ │ run-build.sh, sync-vnap-dist.sh │ └── certs/ certify-shell.sh, gen-certify.sh, convert-sign-key.sh ├── external/ │ └── C-ITS-PKI/ git submodule, pinned commit (Section 8) ├── results/ was TestSummaries/ └── Specs/

## 4.1 Mapping from the current layout

| Current | Proposed | Notes |
| --- | --- | --- |
| README.md (most sections) | docs/** | see Appendix A |
| docker-build.sh, src-diffs.sh | scripts/build/ | also make image, make diffs |
| 0-vmware-mount-dir.sh, 1-extend-docker-fs.sh | scripts/vm/mount-shared-folder.sh, extend-docker-fs.sh | numbers dropped; order is in installation.md |
| exec-to-vm.sh, run-build.sh, sync-vnap-dist.sh | scripts/vm/ | VM_IP from the environment |
| certify-shell.sh, gen-certify.sh, convert-sign-key.sh | scripts/certs/ |  |
| vnap-certs/gen-certify.sh | removed | duplicate |
| docker-compose.yml, docker.env, start-vnap.sh, stop-vnap.sh | removed (or legacy/) | decision D1 |
| vnap-docker/run-r2-sim.sh, end-r2-sim.sh, check-r2-cams.sh, rsu-log.sh, obu-log.sh | removed (or legacy/) | decision D1 |
| vnap-patches/, vnap-origs/ | patches/vanetza-nap/modified/, upstream/ | decision D3 (format-patch series) |
| vnap-certs/ | certs/ | container path /vnap-certs unchanged |
| vnap-docker/ (vnapctl, vnapsim, scenarios, policy, tests) | sim/ |  |
| vnap-docker/{pki,mobility,eavesdropper,pseudo-ctl,msgcheck}/ | sim/images/ | helper image digests change once |
| vnap-docker/r2-entrypoint.sh | sim/stock-entrypoint.sh |  |
| vnap-docker/api/ | service/ | needs [paths] vnapsim; systemd units updated |
| vnap-docker/scenarios/README.md | docs/reference/scenario-format.md | a short README stays in sim/scenarios/ pointing to it |
| TestSummaries/ | results/ | optional (decision D7) |
| sibling checkout ../C-ITS-PKI | external/C-ITS-PKI (submodule) | decision D8; CITS_PKI_DIR still overrides |

Minimal alternative. If the renames are not wanted (decision D2), keep vnap-docker/, vnap-patches/, vnap-origs/ and vnap-certs/ as they are, and do everything else: docs/, CHANGELOG.md, scripts/, removal of the legacy harnesses, patch documentation. This gets most of the benefit with no code path changes.

# 5. Proposed README

Target: about 300 lines, no section longer than a screen, every detail one link away.

| # | Section | Content | Source |
| --- | --- | --- | --- |
| 1 | VNAP-Secure | two paragraphs: Vanetza-NAP with C-ITS security, pseudonym changes, per-run PKI, tracking attacker, multi-user service; what this repo is and is not (patch set + tooling, not the vanetza-nap tree) | intro, rewritten |
| 2 | Components | one diagram (stations, control broker, PKI, mobility, eavesdropper, vnapctl, service) and a one-line description per component with links to docs/functional/ | new; detail in architecture.md |
| 3 | Repository layout | the table of Section 4, one line per directory | Contents, rewritten |
| 4 | Requirements | Ubuntu VM (why), Docker, python3 ≥ 3.11 (tomllib), disk; access to the C-ITS-PKI repository (submodule) | Getting started 0, Development setup |
| 5 | Installation | clone vanetza-nap; clone vnap-secure with --recurse-submodules (brings C-ITS-PKI); VM notes in one paragraph → installation.md | Getting started, Development setup, Dependency on C-ITS-PKI |
| 6 | Build | make image (patches + station image), make helpers, verify the image; current tag and how to tag a release → build.md | Build |
| 7 | Run a simulation | ./vnapctl up c-its-pki-mixzone-random, status, events, check, down; templates vs catalogue → operations/vnapctl.md | Getting started, option 3 |
| 8 | Run the service | first admin, run.sh, systemd + Caddy in five lines, web UI URL → service-deployment.md, web-ui.md | Simulation service (API) |
| 9 | Operate | monitoring, backups and restore, TOTP, troubleshooting: one line each with links | Hardening, Monitor messages, Validation |
| 10 | Tests | make test (vnapsim, API, UI syntax check), what needs Docker | scattered |
| 11 | Documentation index | functional descriptions, reference, patch documentation, results, specs | new |
| 12 | Versions | current station image tag, link to CHANGELOG.md | History |

# 6. Documentation set

## 6.1 Installation, build and operations

| Document | Audience | Content |
| --- | --- | --- |
| docs/installation.md | new developer | VM creation (VMware on macOS; why case-sensitive FS), packages, Docker (snap limitations), disk sizing and extend-docker-fs.sh, shared folder mount, git safe.directory, cloning the three repositories, first build, smoke test |
| docs/build.md | developer | how docker-build.sh applies the patch set; build time and cache; image tags and the release convention; helper images and their content-addressed tags; vnap:msgcheck; ThreadSanitizer build; reverting to upstream (origs) |
| docs/operations/vnapctl.md | user | every subcommand with examples; instances and --instance auto; overrides; validation errors; container limits; cleaning up |
| docs/operations/service-deployment.md | operator | service account, Docker group, systemd units, Caddy/TLS, config.toml walkthrough, first admin, quotas, upgrading (dependencies reinstall), log locations |
| docs/operations/web-ui.md | user | runs, new run (templates, text, builder), run view tabs, results and how to read the eavesdropper score |
| docs/operations/backup-restore.md | operator | what is and is not backed up, timer, off-host copies, verify, restore runbook, TOTP key custody, admin TOTP reset |
| docs/operations/monitoring.md | operator | MQTT application messages, tcpdump, station logs, vnapctl events, audit log |
| docs/operations/troubleshooting.md | operator | startup chain lines, msgcheck, common failures and fixes (HTTPS cookie, WebKit, tiles, disk), known upstream limitations |

## 6.2 Reference

| Document | Content |
| --- | --- |
| docs/reference/scenario-format.md | every key with type, default and example; templates vs catalogue; user policy (policy.toml) and service-assigned fields; generated from or checked against vnapctl schema |
| docs/reference/configuration.md | config.toml sections and keys; policy.toml |
| docs/reference/container-environment.md | entrypoint environment variables (today's table) |
| docs/reference/control-channels.md | pseudonym control, position control and PKI refill topics, payloads, answers, authentication |
| docs/reference/api.md | endpoint groups, authentication (sessions, CSRF, tokens, TOTP), errors; OpenAPI is authoritative |

## 6.3 Functional descriptions

In-depth “how it works and why” documents. Each follows the same outline: purpose; standards (clause references); behaviour; configuration (scenario keys and socktap options); logs and events; metrics and checks; limitations; related patches and results.

| Document | From README section(s) |
| --- | --- |
| docs/functional/security-and-chain-verification.md | intro, Certificates, Patch set (chain), Validation |
| docs/functional/pseudonym-change.md | Pseudonym change events, Pseudonym control channel |
| docs/functional/certificate-refill.md | Certificate refill (per-run PKI) |
| docs/functional/vehicle-movement.md | Vehicle movement (with the Coimbra origin) |
| docs/functional/eavesdropper-and-scoring.md | Eavesdropper (tracking attacker), scoring and results reading |
| docs/architecture.md | new: components, networks per instance, trust boundaries, data flows |

# 7. Patch documentation

Today the patch set is documented by one README table with 22 rows. The plan gives it its own home in docs/patches/:

Index (docs/patches/README.md): base commit, how the patches are applied, the vanetza-nap branch that carries them (jodyhuntatx), and one row per patch: identifier, title, files, reason, upstream status (candidate for upstream / simulation-specific / workaround), document link.

One document per patch group, each with: problem and evidence (e.g. ThreadSanitizer counts, failing verification), the change, new options and environment variables, log lines, how it was tested, upstream status, files:

| Group document | Patches |
| --- | --- |
| build-and-container.md | Debian snapshot mirror; certify + SECURITY=certs mode; bridge interface selection |
| certificate-verification.md | v3 full-chain verification; startup diagnostics; optional Assurance_Level; v3 DER keys |
| thread-safety.md | PRNG mutex; sign header policy; v2/v3 certificate caches; runtime clock and ASN.1 descriptors; router threads; PubSub/MQTT/DDS; RSSI reader; clock sync; the TSan history 69 → 17 |
| pseudonym-and-id-change.md | pseudonym pool; event-driven pseudonym change; ID change notification service; silent periods |
| certificate-refill.md | pool that grows at runtime; PKI channel; station key derivation (BKE) |
| mobility-and-cam.md | position control channel; CAM kinematics; CAM timer rephase |

Generated diffs (patches/vanetza-nap/diffs/, make diffs): unified diffs of every modified file against upstream, so a reviewer can read the change without the vanetza-nap tree. They are build artefacts checked by a test that they match the copies.

Base commit recorded once in patches/vanetza-nap/BASE and used by docker-build.sh.

Optional later step (decision D3): replace the whole-file copies with a git format-patch series exported from the jodyhuntatx branch and applied with git am. This keeps commit messages as patch rationale and makes rebasing onto a newer release2-main explicit; the whole-file copies would then be generated, not edited.

# 8. Dependency on C-ITS-PKI: git submodule

vnap-secure depends on C-ITS-PKI in two ways (both are now documented in the two repositories: the vnap-secure README, section “Dependency on C-ITS-PKI”, and C-ITS-PKI's Operations Guide §8):

Per-run PKI: the vnap-pki image is built from vnap-docker/pki/ plus C-ITS-PKI's src/ package (src.pki, src.certificates, src.crypto, src.types). Every [pki] scenario, including both templates the service offers, needs it. Without a checkout, vnapctl falls back to the newest image already built; on a fresh machine these scenarios fail validation.

Fixed certificate set: vnap-certs/c-its-pki/ was generated by C-ITS-PKI's gen-vnap-certs.sh; only regeneration needs it.

Today C-ITS-PKI must be cloned next to vnap-secure (or found through CITS_PKI_DIR), and no commit is pinned: a run records the vnap-pki image digest but not which C-ITS-PKI commit it came from, which weakens repeatability (PRD RUN-6).

## 8.1 Options

| Option | Pros | Cons |
| --- | --- | --- |
| Sibling checkout (today) | no tooling; edit both repositories side by side | layout convention only; no pinned version; a fresh clone does not work for [pki] scenarios |
| Vendored copy of src/ | self-contained; no access to the other repository needed | copies drift; changes must be synced by hand; history split |
| git submodule (proposed) | exact commit pinned and recorded with each vnap-secure commit; one git clone --recurse-submodules; C-ITS-PKI keeps its own history and repository | extra commands (--recurse-submodules, git submodule update); developing both at once needs care |
| git subtree | no extra commands for users | history merged into vnap-secure; pushing changes back is awkward |
| Prebuilt image in a registry | deployments need neither repository; fits PRD PLAT-4 | needs a registry; does not help development or the fixed certificate set; complementary, not a replacement |

## 8.2 Proposed design

Submodule at external/C-ITS-PKI, URL relative to vnap-secure's own (../C-ITS-PKI.git), so it follows the same host and protocol (SSH key or HTTPS token) as the parent clone.

Pinned commit: the submodule pointer is the tested C-ITS-PKI version. Moving it is a normal vnap-secure commit (“Update C-ITS-PKI to abc1234”) made only after a [pki] scenario and its check pass.

Lookup order in vnapsim and pki/build.sh: CITS_PKI_DIR (explicit), then <repository>/external/C-ITS-PKI, then the sibling ../C-ITS-PKI for one transition release (with a warning). The validation error names the fix: git submodule update --init.

Provenance: the C-ITS-PKI commit (from the submodule, or git describe of CITS_PKI_DIR) goes into the vnap-pki image labels, the run's container labels and run.json, and vnapctl status shows it.

Fixed certificate set: gen-vnap-certs.sh gets its output directory from TARGET_DIR (no hard-coded path), and the vnap-secure docs show how to run it from the submodule.

Contract test in C-ITS-PKI: a small test that imports every name pki_service.py uses (the table in its Operations Guide §8.2), so an incompatible change fails in C-ITS-PKI's own test suite, before vnap-secure updates the pointer.

Service deployment: the service account clones with --recurse-submodules; upgrades run git pull && git submodule update --init. The vnap-pki build context is sent on stdin, so snap-confined Docker is not affected by where the submodule lives.

## 8.3 Workflows

# new clone git clone --recurse-submodules git@github.com:jodyhuntatx/vnap-secure.git # existing clone, after a pull that moved the pointer git submodule update --init # update C-ITS-PKI to its latest main, test, record git -C external/C-ITS-PKI fetch && git -C external/C-ITS-PKI checkout origin/main cd vnap-docker && ./vnapctl up --instance auto scenarios/templates/pki-refill.toml && ./vnapctl check git add external/C-ITS-PKI && git commit -m "Update C-ITS-PKI to $(git -C external/C-ITS-PKI rev-parse --short HEAD)" # developing both: commit and push C-ITS-PKI first (inside external/C-ITS-PKI on a branch, # or in a separate checkout with CITS_PKI_DIR pointing at it), then move the pointer

## 8.4 vanetza-nap: base fetched by the build, not a submodule

The same question for vanetza-nap has a different answer (decision D9). The upstream base (release2-main @ 241438fd) is already recorded and the patch set already lives in vnap-secure; a submodule would add problems without closing a gap:

The pinned commit must be fetchable. The 25 patch commits exist only on the local jodyhuntatx branch (never pushed, by policy). A submodule on them requires publishing a fork; a submodule on upstream nap-it/vanetza-nap would hold only the base, and the patches would still come from vnap-secure.

Case-insensitive checkout location. vanetza-nap has 8 file names that differ only by case (e.g. vanetza/asn1/its/r2/actionid.c / ActionID.c). vnap-secure is shared from the macOS host on /mnt/hgfs, where such a checkout collides; vanetza-nap must stay on the VM's own file system.

Weight and dirty state. About 140 MB of history in every recursive clone, including service deployments that only need the image; and the build overlays patched files, so the submodule would always show as modified unless the build worked on a copy.

Proposed instead: patches/vanetza-nap/BASE records the upstream URL, branch and commit. make image (scripts/build/docker-build.sh) clones upstream at that commit into a build directory on the VM's file system (default ~/vanetza-nap, VANETZA_NAP_DIR to override) when it is missing or at another commit, overlays patches/vanetza-nap/modified/, and builds. A fresh VM then needs only vnap-secure and one command, and nothing is published.

Revisit if the patch branch is published as a fork (e.g. to propose patches upstream): the fork's branch then becomes the single source of truth, the whole-file copies are generated from it (decision D3), and a submodule becomes possible, checked out on the VM's file system rather than inside the shared vnap-secure directory.

C-ITS-PKI's documentation then states that vnap-secure includes it as a submodule, which commit range vnap-secure has tested, and that interface changes need a pointer update in vnap-secure (its Operations Guide §8.2 already lists the interface).

# 9. Removals and archive

| Item | Reason | Where it remains |
| --- | --- | --- |
| docker-compose harness (4 files) | superseded by vnapctl | git history; CHANGELOG note |
| run-r2-sim.sh and its helpers (5 files) | every scenario exists as a scenario file | git history |
| vnap-certs/gen-certify.sh | older duplicate | git history |
| expired ticket_vnap AT | expired 2026-06-07; only run-r2-sim.sh used it | git history; certify-fresh remains |
| README History, image-tag notes, phase wording | not current behaviour | CHANGELOG.md |
| “Earlier results” in TestSummaries/README.md | short results without documents | stay in results/README.md |

Before the removals, tag the current state (pre-reorg-2026-10), so the old layout and harnesses remain one checkout away.

# 10. Migration plan

Each step is one commit (or a short series), verified before the next one starts. Steps 1–6 change no code paths; steps 7 and 8 do. Step 7 (submodule) is independent of the renames and can be done earlier; step 8 can be skipped (minimal alternative).

| Step | Change | Verification |
| --- | --- | --- |
| 1. Baseline | tag pre-reorg-2026-10; add scripts/docs-check.py (relative links and anchors in all .md files); add Makefile targets that call the existing scripts | docs-check runs (and reports today's broken links) |
| 2. Remove superseded items | compose harness, run-r2-sim.sh family, duplicate script, expired AT; fix vnapsim docstring and status fallback | vnapsim and API tests; vnapctl up/down of c-its-pki, c-its-pki-mixzone-random and a template |
| 3. Split the README (verbatim) | move sections unchanged into docs/**; README becomes the skeleton of Section 5 with links; scenario README → reference | docs-check; every former section reachable from the index |
| 4. Rewrite pass | current behaviour only; image tags and phases → CHANGELOG.md; new README text; installation, build and operations runbooks completed | a fresh-VM walkthrough following only the README (smoke test) |
| 5. Patch documentation | docs/patches/ index and group documents; BASE; make diffs and its check | diff check test; every file in vnap-patches/ appears in exactly one group |
| 6. Scripts | move into scripts/{build,vm,certs}; parameterize paths and VM_IP; BASE file and automatic fetch of the upstream base (Section 8.4); Makefile uses them | make image builds the same image digest as before; on an empty VANETZA_NAP_DIR it fetches the base and builds |
| 7. C-ITS-PKI submodule | add external/C-ITS-PKI at the commit in use (cbf06de); lookup order and provenance labels in vnapsim/pki/build.sh; TARGET_DIR in gen-vnap-certs.sh; contract test and docs in C-ITS-PKI; README install steps | fresh git clone --recurse-submodules on a clean directory runs a [pki] template and its check; vnap-pki tag unchanged for the same sources; vnapsim and API tests |
| 8. Directory renames (optional) | patches/, certs/, sim/ (+ images/), service/, results/; code constants, [paths] setting, systemd units, docs | all tests; vnapctl smoke runs; API + UI browser smoke; make image; deployment notes for the VM |
| 9. Review | read-through by audience; remove leftovers; update TestSummaries/results links | docs-check clean |

# 11. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Path changes break vnapsim, the service or the systemd units on the VM | renames last and optional; one commit per rename; constants tested; deployment note with the exact systemctl steps; old paths fail loudly (no silent fallbacks) |
| Helper image tags change (content digest includes the build context path) | expected; images rebuild once on the next run; note in CHANGELOG |
| Default C-ITS-PKI location (../../C-ITS-PKI) breaks with a deeper layout | make it a documented setting (CITS_PKI_DIR, [paths]) with the same default resolved from the repository root |
| Lost knowledge when removing text | step 3 moves text verbatim before step 4 rewrites; tag before removals |
| Links from result documents (.docx) refer to README section names | keep section names in the functional documents; add a short “moved” table in the README for one release |
| Local uncommitted work (e.g. run.sh host change, uv scaffold) | resolve before step 8 (decision D5) |
| Submodule not initialised (clone without --recurse-submodules) | validation error names git submodule update --init; README install step uses --recurse-submodules; transition fallback to the sibling checkout |
| Commits made in the submodule on a detached HEAD are lost or never pushed | develop C-ITS-PKI in its own checkout with CITS_PKI_DIR, or on a branch inside the submodule; push before moving the pointer |
| C-ITS-PKI interface change breaks the per-run PKI | contract test in C-ITS-PKI; pointer moved only after a [pki] check passes in vnap-secure |

# 12. Decisions needed

| # | Question | Recommendation |
| --- | --- | --- |
| D1 | Remove the docker-compose and run-r2-sim.sh harnesses, or keep them in legacy/? | remove (tagged in git) |
| D2 | Full directory renames (step 8) or the minimal alternative? | full, but as the last step |
| D3 | Keep whole-file patch copies, or move to a git format-patch series? | keep now, add generated diffs; series later |
| D4 | Keep test certificates and private keys in git? | keep, marked test-only in certs/README.md, with a regeneration recipe and expiry dates |
| D5 | Adopt the pyproject.toml/uv scaffold for vnapsim and vnapapi packaging, or remove it? | adopt later as a separate change; remove the empty scaffold now |
| D6 | Plain Markdown in the repository, or a generated site (e.g. MkDocs)? | plain Markdown; a site can be added without moving files |
| D7 | Rename TestSummaries/ to results/? | yes, with the other renames |
| D8 | Include C-ITS-PKI as a git submodule (external/C-ITS-PKI, relative URL, pinned commit)? | yes; keep CITS_PKI_DIR as an override and the sibling checkout as a fallback for one release |
| D9 | Include vanetza-nap as a git submodule? | no: record the base in patches/vanetza-nap/BASE and let the build fetch it into the VM's file system; revisit if the patch branch is published as a fork (Section 8.4) |

# Appendix A. README section map

| Current section (line) | Destination |
| --- | --- |
| Intro (1) | README §1, rewritten |
| Contents (16) | README §3, rewritten |
| Getting started (38) | README §4–7 (short); details to installation.md, operations/vnapctl.md |
| Development setup (164) | docs/installation.md |
| Dependency on C-ITS-PKI (195, added 2026-10-08) | README §4–5 (short) + docs/build.md, docs/architecture.md |
| Build (193) | README §6 + docs/build.md |
| Run the simulation (205) | README §7 |
| Option 1: docker-compose (207) | removed (D1) |
| Option 2: plain docker (223) | removed (D1) |
| Option 3: vnapctl with scenario files (256) | docs/operations/vnapctl.md |
| The vnapsim package, validation and the user policy (323) | docs/reference/scenario-format.md, docs/architecture.md |
| Container environment (359) | docs/reference/container-environment.md |
| Simulation service (API) (387) | README §8 + docs/operations/service-deployment.md, docs/reference/api.md |
| Web UI (442) | docs/operations/web-ui.md |
| Hardening (phase 9) (485) | docs/operations/backup-restore.md, docs/reference/api.md (TOTP), service-deployment.md |
| Monitor messages between stations (527) | docs/operations/monitoring.md |
| vnapctl (prototype) (541) | docs/operations/vnapctl.md |
| Application messages (MQTT) (614) | docs/operations/monitoring.md |
| Frames on the simulated link (tcpdump) (653) | docs/operations/monitoring.md |
| Pseudonym control channel (679) | docs/reference/control-channels.md |
| Pseudonym change events (692) | docs/functional/pseudonym-change.md |
| Certificate refill (per-run PKI) (822) | docs/functional/certificate-refill.md |
| Vehicle movement (943) | docs/functional/vehicle-movement.md |
| Eavesdropper (tracking attacker) (1017) | docs/functional/eavesdropper-and-scoring.md |
| Certificates (1109) | docs/certificates.md, certs/README.md |
| Patch set (1127) | docs/patches/** |
| Validation and troubleshooting (1157) | docs/operations/troubleshooting.md |
| History (1187) | CHANGELOG.md |