# VNAP-Secure: Adversarial Agents for Tracking and Identity Obfuscation

Design proposal for review · draft 0.1 · 2026-10-13 · scope: the eavesdropper, the scenario format and the scoring in vnap-secure; station code (vanetza-nap patches) only in the last phase

# 1. Summary

The privacy scenarios have improved by hand so far, one round at a time: an attack is found, a countermeasure is added, and the attack is measured again. This design automates that cycle with two agents that improve against each other.

Red agent: writes new linking techniques for the eavesdropper.

Blue agent: changes how vehicles change identity, first through scenario keys and later through station code.

Orchestrator: a plain script that runs the simulations, scores both sides against ground truth and keeps every version of both in an archive.

This is a co-evolution loop, not a generative adversarial network in the strict sense, because nothing between the two sides can be differentiated (Section 4.1). The idea is the same: successful tracking drives better obfuscation, and the reverse.

The work is split into five phases (Section 11). The first three need no new station image. They show whether the loop finds anything beyond the recommendations already written in `results/`.

# 2. Background

## 2.1 What exists

| Piece | Where | Use in this design |
| --- | --- | --- |
| Eavesdropper | `sim/images/eavesdropper/eavesdropper.py`, class `Tracker` | red's starting point: links pseudonym changes by shared identifiers, CAM timing and position continuity |
| Replay | `eavesdropper.py --replay messages.jsonl` | reruns the linking on a saved run's frames in seconds, without a simulation |
| Countermeasures | scenario keys (Section 6.1); the CAM timer rephase in the station image | blue's starting point |
| Scoring | `sim/vnapsim/scoring.py`, `score.json` | every link correct or wrong against ground truth; longest chain followed |
| Run results | `service/data/results/<run id>/` | per run: the frames (`eavesdropper-logs.tar`), the station logs (ground truth), `scenario.toml`, and the seed in `run.json` |
| Rule catalogue | `service/recommendations.toml` | a hand-written version of blue's policy; its facts are a ready set of observations for blue |

## 2.2 Rounds already played by hand

| Round | Attack | Countermeasure | Measured |
| --- | --- | --- | --- |
| 1 | shared identifiers (MAC, GN address, `stationId`) | full ID change | identifiers no longer link; position still does |
| 2 | position continuity, 3 s window | silent period of 3 to 13 s | 0 of 10 changes linked |
| 3 | patient attacker, 15 s window | mix zone, convoy | all changes of a lone vehicle linked; in the random-turn mix zone 17 of 18 links join two different cars |
| 4 | CAM timing phase | random CAM phase on every ID change | 16 of 16 linked before, 1 of 13 after |
| 5 | the fixed pattern in the wrong links | random turns | wrong links spread over 10 pairings; the best fixed rule recovers 10 of 24 crossings |

Each round took a person to notice the leak. The eavesdropper's own list of unused evidence (turn statistics, a joint decision at a crossing, vehicle size, beacon timing, signal strength) shows that the attack side is far from exhausted.

# 3. Goals and non-goals

## 3.1 Goals

Find linking techniques that nobody has written down yet, and measure them against ground truth.

Find countermeasures that hold against every attacker found so far, at a stated cost.

Keep every result reproducible from a scenario, a seed and an attacker version.

## 3.2 Non-goals

A trained neural tracker or generator. Both sides stay readable code and configuration.

Proof of privacy. The result is "no attacker in the archive follows a vehicle", not "none can".

Active attacks (jamming, injected messages, a compromised PKI). The eavesdropper stays passive.

Non-conformant messages. Blue may not change message formats in a way that breaks the ETSI standards.

# 4. Design

## 4.1 Why not a GAN

A GAN passes a gradient from the discriminator back to the generator. Here the path between the two sides is a network simulation and a count of correct links, so there is no gradient. What carries over is the structure: two sides with opposite objectives, each improving against the other's current best.

The method is the one used for self-play in games. Each side proposes a change, the change is measured, and it is kept if it helps against the whole archive of opponents.

## 4.2 The loop

Blue proposes a defence: a set of scenario overrides (later a patch), with one sentence on what it should achieve.

The orchestrator runs it live over the seed set on each arena scenario and collects the results directories.

Constraints are checked (Section 6.3). A defence that fails them is rejected, and blue is told why.

Red works offline on the frame logs of the training seeds: it edits its linker, replays, reads its score, and repeats until its budget is used.

Every attacker in the archive is replayed on the held-out seeds. This gives one row of the payoff matrix (Section 8).

Both go into the archive with their scores. Blue receives its worst-case result and the evidence of the links behind it.

One live run feeds many attacker attempts, because the attacker can be replayed and the defence cannot. Step 2 is the slow one: 12 seeds of a 3-minute run take about 40 minutes per scenario when run one after another.

## 4.3 The orchestrator is not an agent

The agents propose; a plain script runs, scores and records. Neither agent can skip a check or report its own score.

# 5. Red agent (eavesdropper)

| Item | Design |
| --- | --- |
| Changes | one Python file per attacker in `sim/images/eavesdropper/linkers/`, behind the interface in 5.1 |
| Runs on | the decoded frames (`messages.jsonl`) only, in a container without network and without the run's other files |
| Learns from | its score on the training seeds, with every link marked correct or wrong |
| May | decide late (an attacker who records traffic can analyse it afterwards), keep several hypotheses, use any field of any frame |
| May not | read station logs or ground truth; rely on constants fitted to one seed (the held-out seeds expose this) |
| Knows | the defence's scenario file and, in phase 5, its code. A defence that works only while it is secret is not a result |

## 5.1 Linker interface

The scorer reads two kinds of event: `new_track` and `pseudonym_change_linked` (with `old`, `new`, `track`, `merged_track` and `evidence`). An attacker is a class with `observe(obs)` for each frame and `finish(now)` at the end, which emits these events. The first words of the evidence name the technique, and the scorer counts links per technique from them.

The present `Tracker` already has this shape. It becomes attacker A0, the baseline.

## 5.2 Starting backlog

Joint assignment: decide all changes at one crossing together. A0 decides each new pseudonym alone, and a wrong link uses up the track the right vehicle needed.

Turn and heading statistics: where vehicles that leave a zone usually go.

Vehicle attributes in CAMs: length, width, station type.

Other periodic messages: the timing of GeoNetworking beacons, as was done for CAMs.

Late decisions and several hypotheses: link once later frames have settled the question.

Signal strength and several receivers are left out for now. They need a radio model in the simulation.

# 6. Blue agent (identity obfuscation)

## 6.1 Tier 1: scenario keys

Blue proposes overrides (`vnapctl up --set PATH=VALUE`). No image build is needed.

| Keys | What blue controls |
| --- | --- |
| `pseudonyms.silent_min_ms`, `silent_max_ms` | how long a vehicle is silent after a change |
| `[[control.mix_zones]]`: `center`, `radius_m`, `min_vehicles` | where vehicles change, and how many must be inside |
| `[control.dynamic_mix_zone]`: `min_vehicles`, `radius_m`, `cooldown_s` | changes when enough vehicles are near each other |
| `[control.client]`: `mode`, `interval` | changes by time: periodic, random or once |
| `[pki]`: `initial`, `refill_at`, `batch` | how many pseudonyms are available |

## 6.2 Tier 2: station code

Patches to vanetza-nap under `patches/vanetza-nap/`, each with an image build and a new tag. Examples:

a change agreed among neighbours, so that several vehicles change and fall silent together;

a random phase for GeoNetworking beacons, as for CAMs;

coarser or generic vehicle attributes in CAMs.

Tier 2 starts only when tier 1 stops improving, and each patch is reviewed against the standards (ETSI TS 102 723-8, TR 103 415) before it counts.

## 6.3 Constraints and cost

Without these, blue wins by keeping every vehicle silent. A defence that breaks a constraint is rejected:

the default expectations of `vnapctl check` pass;

the RSU still receives and verifies the vehicles' CAMs outside silent periods;

no certificate is used twice (`changes.wrapped == 0`) and no change is refused for lack of certificates (`pki.starved == 0`);

roads, vehicles and speeds are those of the arena scenario: blue changes behaviour, not traffic.

Two costs are weighed against the privacy gained:

`silent.share`: the part of the time vehicles are invisible to their neighbours. This is the safety cost.

Pseudonyms used per vehicle and hour: the load on the PKI. This is a new fact to compute.

# 7. Scoring

## 7.1 Measures

| Measure | Definition | Use |
| --- | --- | --- |
| Followed share | correct links / pseudonym changes made | how much of the traffic the attacker follows |
| Mistake share | wrong links / pseudonym changes made | the attacker's errors |
| Red score | followed share minus mistake share | red maximises it. Linking everything at random scores zero with two vehicles and below zero with more |
| Blue score | the highest red score of any attacker in the archive, plus w × `silent.share` | blue minimises it |
| Longest chain followed | as in `score.json` | reported: the worst single privacy failure |
| Chance | 1 / vehicles | the comparison for every result |

Both sides need a penalty, or the loop degenerates: red would link everything, and blue would stay silent.

## 7.2 Noise

A 3-minute run has roughly 12 to 25 links, so one run decides little.

Seeds: 12 per scenario to start, 6 for training and 6 held out (`mobility_seed`). Phase 2 confirms the number or raises it.

A cell of the matrix is the mean over the held-out seeds, with its spread.

An improvement counts only if it exceeds that spread (proposed: more than two standard errors).

## 7.3 Arena scenarios

Proposed start: `crossing`, `convoy:periodic` and `crossing:periodic` (scenario names as of 2026-10-18). One further scenario (proposed: `convoy`, the dynamic mix zone) is held back. Neither agent sees it until the final evaluation, which shows whether the techniques carry over to a road layout they were not developed on.

# 8. Archive and payoff matrix

Archive entry: a defence is a set of scenario overrides or an image tag; an attacker is a linker file. Each has an id, its parent, the round, and the agent's one-sentence reason.

Matrix: rows are defences, columns are attackers, a cell is the mean red score on the held-out seeds.

Cost of growing it: a new attacker costs replays only, since all frames are kept. A new defence costs live runs.

Blue is judged on its row maximum, its worst case over all attackers so far.

Red is judged on the newest defence. Its earlier attackers stay in the archive.

The archive prevents cycling. Without it blue could drop the CAM rephase once red stops using timing, and red would then rediscover timing.

Proposed places: code in `sim/arena/`, the archive and matrix in `service/data/arena/`, outside git like the run results.

# 9. What each side sees

| Information | Red agent | Red's linker at run time | Blue agent |
| --- | --- | --- | --- |
| Frames on the wire | training seeds | yes, nothing else | no |
| Ground truth | as correct / wrong marks on training seeds | never | as scores only |
| Held-out seeds | never | replayed by the orchestrator | scores only |
| The opponent | scenario file; code in phase 5 | none | attackers' scores and link evidence (their code: open question) |
| The held-back scenario | never | final evaluation only | never |

A linker written by an agent is untrusted code. It runs in a container with no network and a read-only mount of one `messages.jsonl`.

# 10. Components to build

| Component | Proposed place | What |
| --- | --- | --- |
| Offline scorer | `sim/vnapsim/scoring.py` | score a results directory: truth from the saved station logs, events from a replay. `score()` is already independent of Docker; `ground_truth()` and `eavesdropper_events()` are not |
| Linker interface | `sim/images/eavesdropper/` | the linking split from the decoding; a `linkers/` directory; an option to choose the linker |
| Batch runner | `sim/arena/` | one scenario over a seed list with overrides; one results directory per run |
| Archive and matrix | `sim/arena/`, `service/data/arena/` | Section 8 |
| Cost facts | `service/vnapapi/report.py` | pseudonyms per vehicle and hour (`silent.share` exists) |
| Agent harness | `sim/arena/` | prompts, tool limits and budgets of the two agents; the linker sandbox |

# 11. Phases

| Phase | Content | Done when |
| --- | --- | --- |
| 1 | offline scorer, linker interface, A0 | replaying A0 on a saved run reproduces that run's `score.json` |
| 2 | batch runner; baseline matrix of the arena scenarios against A0 over 12 seeds | the spread of each cell is known and the seed count is settled |
| 3 | red agent against the fixed arena scenarios | an attacker beats A0 by more than the spread on held-out seeds, or the budget ends without one |
| 4 | blue agent with scenario keys; the full loop | three rounds in which neither side improves by more than the spread, or the budget ends |
| 5 | blue agent with station code | decided after phase 4, with its own review |

Each phase ends with a summary in `results/` in the form of the existing test summaries. Phase 3 is the first decision point: if red finds nothing beyond A0, the backlog in 5.2 is better written by hand.

# 12. Risks

| Risk | Effect | Mitigation |
| --- | --- | --- |
| Simulator artefacts | both sides exploit properties that a road does not have, such as exact positions | a person reviews every accepted technique. Some will be real leaks, as the CAM timing was |
| Overfitting | techniques that work on one road layout or one seed | held-out seeds and the held-back scenario |
| Few vehicles | with 3 or 4 vehicles chance is 25 to 33 %, and results do not carry over to dense traffic | add an arena scenario with 6 to 10 vehicles |
| Arbitrary cost weight | blue's best defence depends on w | report tracking against `silent.share` as a curve, not one optimum |
| Leaked ground truth | red scores well without a technique | the linker's sandbox (Section 9) |
| Run time | phase 4 needs about 40 minutes per defence and scenario | phases 1 to 3 need few live runs; run instances in parallel if the host allows |
| Generated code in the repository | attackers and patches nobody has read | review before anything is committed |

# 13. Open questions

The weight w of `silent.share`, or a ceiling in its place. The `silent-cost` rule already uses 30 %.

May blue read the attackers' code, or only their results? Reading is faster; a real defender does not know the attacker.

Which tier-2 changes are acceptable under the ETSI standards.

The budget per round: attacker attempts, live runs, and the agents' own cost.

Whether accepted attackers and defences are committed to the repository or kept with the run data.

Whether several run instances can run in parallel on the host.